Easy-Prep Team Charter
# OVERVIEW
Our team was formed to create an online vocabulary learning tool for a company that possesses the copywrited study material, but lacks the ability to license the material to the public in digital form, which has led to a loss of potential revenue.
# MISSION
Our mission is to develop an online vocabulary learning tool that has a single structure and initially has multiple stylistic facades. This will enable the business to utilize split testing to determine which facade works best and continually improve it through testing to maximize revenue. Additionally, this approach will make it easier and less costly for the business to commission additional facades for further testing.
# OBJECTIVES
1. Create a mockup of the site
2. Create one HTML composite design and three separate CSS ‘views’ of the project
3. Make site responsive
4. Add a Google Form to site
# TEAM MEMBERS, ROLES, & RESPONSIBILITIES
1. Instructor/TA - Team Advisors
  1. Will meet with Learning Teams 30 minutes before class begins.
  2. Will provide product direction to team as needed
  3. Will provide project management direction as needed
  4. Focus on ensuring the dev team delivers highest value to customer
2. James Walker – Business Owner / Scrum Leader / Developer
  1. Will manage the day to day project requirements and tasks.
  2. Secure Content.
  3. Design and develope unique CSS facade “A.”
  4. Contribute requirements to HTML structure and help develop it
  5. Reserves the final decision in contetsted matters.
3. Greg Ruopp - Developer
  1. Design and develope unique CSS facade “B.”
  2. Contribute requirements to HTML structure and help develop it
4. Jordan Reese - Developer
  1. Design and develope unique CSS facade “C.”
  2. Contribute requirements to HTML structure and help develop it.
5. Brady Porche – Developer / Writer
  1. Assists other team members with writing copy.
  2. Assist teammates developing CSS facades A, B, and C.
6. Renata Estes - Developer / Researcher
  1. Research competitors’ websites and applications to discover useful features and benefits.
  2. Assist teammates developing CSS facades A, B, and C.
# RESOURCES & SUPPORT

Given that James is the business owner, the entire team will meet regularly with him for feedback as we progress through our project. Additionally, we will have guidance from our instructor and TA at the Austin Coding Academy.
# OPERATIONS
Team Meetings
- The team will meet every Sunday from 7-9pm at the PintHouse Pizza Bar and before class for the duration of the project.
- Each member is expected to present a short status report for the aspect of the project he or she is working on.
- If a member is unable to attend a Sunday meeting, a notification must be sent to the team via our chat channel and someone else designated to report on the status and communicate further expectations.
# SPECIFICATIONS OF PROJECT
1. ASSETS
  1. James will provide vocabulary study material.
2. COPY
  1. Brady will assist with providing copy for all facades.
3. IMAGES
  1. Will be acquired as needed from non-copyrighted sources.
4. FONTS
  1. Will be acquired as needed from non-copyrighted sources.
5. PHOTOGRAPHY
  1. Will be acquired as needed from non-copyrighted sources.
# MILESTONES
## DAY 7 - Mockup
## DAY 11 - HTML/CSS ‘Views’
## DAY 17 - Site Responsive
## DAY 20 - Google Form Integration